PERFORMANCE TESTING REPORT

FastLearner AI-Enabled Learning Platform

https://staging.fastlearner.ai/

Prepared by:

Senior Performance Test Engineer

FastLearner QA Automation Team

Murad Ejaz  ·  Umm E Hani

| Field | Details |
| --- | --- |
| Report Date | March 24, 2026 |
| Environment | Staging |
| Classification | Confidential — Internal Use Only |
| Version | 1.0 |

# 1. Executive Summary1. Executive Summary

| Item | Detail |
| --- | --- |
| Application | FastLearner AI-Enabled Learning Platform |
| Environment | Staging |
| Test Period | March 2026 |
| Overall Health | ⚠️ Moderate — Acceptable under low load; degraded under 200+ concurrent users |
| Breaking Point | ~650 concurrent users |
| Critical Issues | 4 High · 6 Medium · 3 Low |

## Key Findings

- Login API degrades from 320ms (10 users) → 3.8s (500 users) — HIGH severity

- AI Grader endpoint avg 12–18s — expected but needs async handling

- LCP on Home page exceeds Google Poor threshold (>4s on 3G) — MEDIUM severity

- No CDN detected for static assets — all served from origin — HIGH severity

- Dashboard course fetch API times out at 1000 concurrent users — HIGH severity

- No rate limiting on authentication endpoints — HIGH severity (Security + Performance)

# 2. Test Environment2. Test Environment

## 2.1 Tools Used

| Tool | Purpose | Version |
| --- | --- | --- |
| k6 | Load & Stress Testing | v0.49.0 |
| Lighthouse CI | Frontend Performance | v11.x |
| Chrome DevTools | Network Profiling & Waterfall | v122 |
| WebPageTest | TTFB, FCP, LCP (multi-region) | Cloud |
| Playwright | Scripted user flow simulation | v1.40 |

## 2.2 Test Configuration

Load Test Machine:   4 vCPU / 16GB RAM / 1Gbps NIC
Network Simulation:  Broadband (100Mbps) and 4G (20Mbps)
Browser:             Chromium (headless)
Regions:             Single region (local)
Test Duration:       10 minutes per load level
Ramp-up:             60 seconds gradual ramp

## 2.3 Assumptions

- Staging environment is a scaled-down replica of production

- Real production numbers may vary by 20–40% depending on infrastructure tier

- AI Grader processing times are backend-dependent (model latency not included in SLA)

- Database seeded with ~5,000 courses and ~10,000 test user accounts

# 3. Test Scenarios & Workload Model3. Test Scenarios & Workload Model

## 3.1 User Flows Tested

| # | Scenario | Weight | Endpoints Hit |
| --- | --- | --- | --- |
| S1 | Signup + OTP Verification | 10% | /auth/sign-up, /auth/verify-otp |
| S2 | Login | 25% | /auth/sign-in |
| S3 | Home Page Browse | 20% | /, /pricing, /courses |
| S4 | Course Enrollment | 15% | /courses/:id, /payment-method |
| S5 | Quiz / Test Attempt | 15% | /student/dashboard, /attempt/:id |
| S6 | AI Grader Interaction | 5% | /ai-grader, /api/grade |
| S7 | Dashboard Navigation | 10% | /student/dashboard, /subscription |

## 3.2 Load Distribution Model

| Phase | Load Level | Duration | Purpose |
| --- | --- | --- | --- |
| Phase 1 | 10 users | 5 min | Baseline |
| Phase 2 | 50 users | 10 min | Normal Load |
| Phase 3 | 100 users | 10 min | Peak Load |
| Phase 4 | 500 users | 10 min | High Load |
| Phase 5 | 1000 users | 10 min | Stress Test |
| Phase 6 | 0→800 in 30s | 10 min | Spike Test |

# 4. Results & Analysis4. Results & Analysis

## 4.1 Frontend Performance (Lighthouse / WebPageTest)

### Home Page — https://staging.fastlearner.ai/

| Metric | Value | Threshold | Status |
| --- | --- | --- | --- |
| Time to First Byte (TTFB) | 1.2s | < 0.8s | ❌ Fail |
| First Contentful Paint (FCP) | 2.4s | < 1.8s | ⚠️ Needs Improvement |
| Largest Contentful Paint (LCP) | 5.1s | < 2.5s | ❌ Fail |
| Total Blocking Time (TBT) | 380ms | < 200ms | ❌ Fail |
| Cumulative Layout Shift (CLS) | 0.08 | < 0.1 | ✅ Pass |
| Speed Index | 4.2s | < 3.4s | ⚠️ Needs Improvement |
| Lighthouse Score | 51 / 100 | > 90 | ❌ Fail |

### Login Page — /auth/sign-in

| Metric | Value | Status |
| --- | --- | --- |
| TTFB | 0.9s | ⚠️ Needs Improvement |
| FCP | 1.6s | ✅ Pass |
| LCP | 2.1s | ✅ Pass |
| Lighthouse Score | 74 / 100 | ⚠️ Needs Improvement |

### Dashboard — /student/dashboard

| Metric | Value | Status |
| --- | --- | --- |
| TTFB | 1.8s | ❌ Fail |
| FCP | 3.1s | ❌ Fail |
| LCP | 6.3s | ❌ Fail |
| Lighthouse Score | 43 / 100 | ❌ Fail |

Note: Dashboard LCP is heavily impacted by course thumbnail images loaded without lazy loading or compression.

## 4.2 API Response Times — Baseline (10 Users)

| API Endpoint | Method | Avg (ms) | P95 (ms) | P99 (ms) | Status |
| --- | --- | --- | --- | --- | --- |
| POST /auth/sign-in | POST | 320 | 480 | 590 | ✅ OK |
| POST /auth/sign-up | POST | 410 | 620 | 780 | ✅ OK |
| GET /courses | GET | 540 | 810 | 980 | ✅ OK |
| GET /courses/:id | GET | 280 | 390 | 450 | ✅ OK |
| GET /student/dashboard | GET | 890 | 1,200 | 1,450 | ⚠️ Slow |
| POST /api/grade | POST | 14,200 | 18,500 | 22,000 | ⚠️ Expected |
| GET /subscription | GET | 460 | 680 | 820 | ✅ OK |
| POST /payment-method | POST | 680 | 950 | 1,100 | ✅ OK |

## 4.3 Load Test — Response Time vs Concurrent Users

| Endpoint | 50 VUs | 100 VUs | 500 VUs | 1000 VUs |
| --- | --- | --- | --- | --- |
| POST /auth/sign-in | 380ms | 620ms | 3,800ms | ❌ Timeout |
| GET /courses | 590ms | 980ms | 4,200ms | 8,900ms ❌ |
| GET /student/dashboard | 1,100ms | 2,400ms | 7,800ms | ❌ Timeout |
| POST /api/grade | 15s | 18s | 42s | N/A |
| GET /subscription | 510ms | 890ms | 3,100ms | 6,400ms |

## 4.4 Throughput & Error Rate

| Load Level | RPS | Avg Response | Error Rate | Status |
| --- | --- | --- | --- | --- |
| 10 VUs | 28 | 360ms | 0.0% | ✅ Healthy |
| 50 VUs | 98 | 680ms | 0.2% | ✅ Healthy |
| 100 VUs | 156 | 1,240ms | 1.1% | ⚠️ Warning |
| 500 VUs | 187 | 4,800ms | 12.4% | ❌ Degraded |
| 1000 VUs | 143 | 9,200ms | 38.7% | ❌ Critical |

Breaking point identified at ~650 concurrent users — error rate exceeds 20% and throughput drops sharply.

## 4.5 Stress Test — Spike Test Results

0 sec   →  800 users injected instantly
0–15s   :  Response times spike to 12s avg
15–30s  :  504 Gateway Timeouts begin (23% error rate)
30–60s  :  System partially recovers (error rate drops to 8%)
60–90s  :  800 users sustained — error rate stabilizes at 14%
90s     :  Load removed
120s    :  System fully recovered to baseline
Recovery time: ~30 seconds

# 5. Bottlenecks Identified5. Bottlenecks Identified

## 🔴 HIGH Severity

### BN-01 — No CDN for Static Assets

- All JS/CSS/image bundles served from origin server

- No CF-Ray, X-Cache, or x-amz-cf-id headers detected

- Result: +800ms avg added to every page load for international users

### BN-02 — Login API Has No Rate Limiting

- 500 VU test produced 38% error rate on /auth/sign-in — all 5xx, not 429

- Security risk: Brute force vulnerability

- Auth service overwhelmed under load with no throttling

### BN-03 — Dashboard N+1 Query Pattern

- DevTools Network shows 14–22 sequential API calls on dashboard load

- Result: Dashboard TTFB = 1.8s, LCP = 6.3s under normal load

- /student/dashboard fetches courses one-by-one instead of batched

### BN-04 — No Request Queuing for AI Grader

- Concurrent AI grading requests block synchronously

- 5 simultaneous /api/grade calls caused 42s response at 500 VUs

- No feedback shown to user during processing — silent timeout

## 🟡 MEDIUM Severity

### BN-05 — Uncompressed Images on Dashboard

- Course thumbnail images served as unoptimized JPEG/PNG (avg 380KB each)

- Fix: Convert to WebP + serve via CDN with proper cache headers

### BN-06 — No HTTP/2 / Preloading for Critical CSS

- Render-blocking CSS detected (TBT = 380ms)

### BN-07 — Large JavaScript Bundle (No Code Splitting)

- Main bundle = 2.1MB uncompressed; no dynamic imports detected

- +1.2s parse time on mid-range mobile devices

### BN-08 — No Database Query Caching

- Repeated identical /courses GET calls return same data with no Cache-Control or ETag headers

### BN-09 — OTP Email Delivery Adds Signup Latency

- Signup flow blocked waiting for OTP (avg 8–12s external dependency)

- Fix: Async email queue with immediate UI feedback

### BN-10 — Subscription Page Cold Start Delay

- First load of /subscription = 1.9s TTFB; subsequent = 0.4s — no server-side caching

## 🟢 LOW Severity

### BN-11 — Missing rel="preconnect" for External Fonts

- +200ms font render delay on first visit

### BN-12 — Unused CSS (>40% of stylesheet unused)

- Unnecessary parse overhead on every page

### BN-13 — No Service Worker / Offline Support

- Full reload required on reconnect; no caching for repeat visitors

# 6. Recommendations & Solutions6. Recommendations & Solutions

## 6.1 Backend Optimizations

| Priority | Fix | Effort | Impact |
| --- | --- | --- | --- |
| 🔴 High | Implement Redis caching for /courses and /student/dashboard | Medium | -60% DB load |
| 🔴 High | Add rate limiting (100 req/min) on auth endpoints | Low | Prevents abuse + reduces load |
| 🔴 High | Fix N+1 query — batch course fetch with single JOIN query | Medium | -70% dashboard TTFB |
| 🔴 High | Queue AI Grader requests with BullMQ/Redis — async job IDs | High | Prevents timeout at scale |
| 🟡 Medium | Add DB indexes on courses.category, users.email | Low | -40% query time |
| 🟡 Medium | Enable HTTP response compression (gzip/brotli) | Low | -30% payload size |

## 6.2 Frontend Improvements

| Priority | Fix | Effort | Impact |
| --- | --- | --- | --- |
| 🔴 High | Implement code splitting with dynamic import() per route | Medium | -50% initial bundle |
| 🟡 Medium | Convert all images to WebP with <picture> srcset | Low | -60% image size |
| 🟡 Medium | Add loading="lazy" to all below-fold images | Low | -1.2s LCP |
| 🟡 Medium | Add rel="preconnect" for fonts and external APIs | Low | -200ms TTFB |
| 🟢 Low | Purge unused CSS with PurgeCSS in build pipeline | Low | -150KB CSS |
| 🟢 Low | Implement Service Worker for caching static assets | Medium | Instant repeat loads |

## 6.3 Infrastructure Scaling

| Priority | Recommendation | Notes |
| --- | --- | --- |
| 🔴 High | Deploy CDN (Cloudflare / AWS CloudFront) | Immediate 40–60% load time reduction globally |
| 🔴 High | Horizontal scaling — 2+ app servers behind LB | Required for 500+ concurrent users |
| 🟡 Medium | Auto-scaling — scale out at 70% CPU, in at 30% | Supported on AWS/GCP/DigitalOcean |
| 🟡 Medium | Database read replicas — separate read from write | Critical for course browse under load |
| 🟢 Low | Implement APM (Datadog / New Relic / Sentry) | Real-time visibility in production |

# 7. Risk Assessment7. Risk Assessment

## 7.1 System Behavior Under High Traffic

| Traffic Level | Expected Behavior | Business Impact |
| --- | --- | --- |
| 0–100 users | Normal operation, <2s response | ✅ No impact |
| 100–300 users | Slight degradation (2–5s response) | ⚠️ Minor UX friction |
| 300–650 users | Significant slowdowns, some timeouts | ❌ User drop-off, support tickets |
| 650–1000 users | Breaking point — 38% error rate | ❌❌ Revenue loss, reputation damage |
| 1000+ users | Cascading failures, potential full outage | ❌❌❌ Critical business impact |

## 7.2 Business Risk Scenarios

| Scenario | Probability | Impact |
| --- | --- | --- |
| Marketing campaign drives 500+ simultaneous signups | Medium | Payment failures, lost revenue |
| Exam season — students attempt quiz simultaneously | High | AI Grader timeouts, potential data loss |
| Subscription renewal batch processing | Low | Dashboard slowdowns for all users |

# 8. Conclusion8. Conclusion

FastLearner's staging environment performs adequately under low load (< 100 concurrent users) but shows significant degradation beyond that threshold. The four critical issues — absence of CDN, N+1 database queries on the dashboard, no AI Grader request queuing, and no rate limiting on auth endpoints — must be resolved before any high-traffic event or production scaling.

## Immediate Action Plan (Next 2 Weeks)

Week 1:
  ✅ Enable Cloudflare CDN                           (1 day)
  ✅ Add rate limiting on /auth/* endpoints          (1 day)
  ✅ Fix dashboard N+1 query                         (3 days)
  ✅ Add Redis caching for course list               (2 days)
Week 2:
  ✅ Implement AI Grader async queue
  ✅ Enable image compression + WebP conversion
  ✅ Code splitting for frontend bundles
  ✅ Set up horizontal scaling / load balancer

With these fixes applied, the system should comfortably handle 1000+ concurrent users with response times under 2 seconds for all non-AI endpoints.

Report generated by Performance Engineering — FastLearner QA Team

For queries: Murad Ejaz  ·  Umm E Hani  |  Automation Engineering